## Slide 1
Agent Social Network
Mid-Internship Evaluation
Shobhit Raj · IIT Patna · Engineering Intern
Mentors: Mayank Kumar, Prabhpreet Singh · Pillar: Team Productivity

## Slide 2
Today’s Agenda
Aligned with mid-evaluation review
1. Problem statement
2. Why this is a real problem
3. Who our users are
4. Current progress & live demos
5. End vision for the product
6. Plan for upcoming weeks
7. Blockers & how we’re addressing them

## Slide 3
1. Problem Statement
Build an internal Agent Social Network at Sprinklr.
Each node = a digital twin of an employee.
Twins use MCP tools: Jira, GitLab, Teams, Workday.
Twins coordinate with each other to assign work and follow up.
Goal: remove routine context-switching between tools and people.

## Slide 4
2. Why This Matters
Managers assign in Jira — engineers may not see it immediately.
Status checks require manual lookups across Jira, GitLab, Teams.
MR context lives in GitLab; ticket context lives in Jira.
Cross-team coordination burns time on copying context, not building.
Agents + agent-to-agent messaging automate the routine coordination layer.

## Slide 5
3. User Base
Managers / leads — assign work, review team progress via their twin.
Engineers — receive tasks, update Jira, complete work via their twin.
Platform / intern team — build twins, MCP tools, orchestration, safety.
Today: demo twins (Mayank, Prabhpreet, Harshad) in code.
End state: every employee from Workday roster gets a twin.

## Slide 6
4. Current Progress — Architecture
User / Demo → LangGraph (delegate → complete → track)
↓
Digital Twin Agents ↔ Agent Message Bus
↓
MCP Tool Layer
Jira (live) · GitLab (read) · Teams · Workday
↓
MCP Server in Cursor (10 tools, live)
Next layer (planned): LLM reasoning on top of MCP + LangGraph

## Slide 7
4. Current Progress — Deliverables
Deliverable | Status | Notes
Digital twins + skills | Done | Sample roster; Workday next
Jira MCP | Live | Create, assign, close, review
GitLab MCP | Partial | Read-only + Jira comment link
Teams / Workday | Mock | Awaiting mentor access
Agent-to-agent bus | Done | In-process protocol MVP
Assign + track demo | Live | Safe-prefix + safe mode
LangGraph | Done | delegate → complete → track
MCP server (Cursor) | Live | Green — 10 tools
LLM autonomy | Planned | MCP ready as tool layer

## Slide 8
4. Live Demos You Can Show
assign_and_track_graph — full live Jira flow via LangGraph
review_tasks — read-only manager progress view
MCP in Cursor — agent_network_status, jira_list_tickets
verify_gitlab — read-only MR list (VPN)
Safety: [Agent-Network-TEST] prefix · demo assigns to intern only

## Slide 9
5. End Vision
Every employee has a digital twin with skills from their role.
Manager: “Assign the handbook fix to Prabhpreet” (natural language).
LLM twin picks tools, creates Jira ticket, messages assignee’s twin.
Assignee twin works ticket; GitLab MR linked; Teams notification sent.
Reporter twin autonomously follows up until done — no manual chasing.
MCP is the shared tool layer for Cursor, Copilot, and internal agents.

## Slide 10
6. Plan — Upcoming Weeks
Week | Focus | Outcome
Week 3 | Teams integration | Live notify assignee (test channel)
Week 3 | Workday CSV loader | Real employee roster → twins
Week 3–4 | GitLab in LangGraph | Link MR → Jira in main flow
Week 4 | LLM + tool calling | Natural language → MCP tools
Week 4 | Final demo | End-to-end story for evaluation

## Slide 11
7. Blockers & Mitigations
Blocker | Impact | Mitigation
Teams API / channel | No live pings | Mock works; requested access
Workday roster | Sample twins only | CSV loader ready
GitLab UI blocked | Can’t browse MRs | API read works with VPN
No open MRs in main repo | Can’t demo MR link | Code ready
LLM API choice | No NL autonomy yet | Ask Sprinklr-approved API

## Slide 12
Thank you
Questions & feedback welcome